Section 13 of 13

RACI Matrix (role by provider)

Keysight Technologies . Agentic AI for SalesOps RFP Response . The Hackett Group on ZBrain . Response date 2026-05-11

Responsibility assignment across the delivery and operate roles for the Keysight SalesOps engagement. The matrix is read role by provider, not activity by role. Each cell carries the responsibility the named provider holds for the role on the row.

## Legend

| Code | Meaning |
| --- | --- |
| R | Responsible. Assigned to do the work. |
| A | Accountable. Ultimately owns the work getting done. |
| C | Consultant. Must review or approve before completion. |
| I | Informed. Must be communicated to before completion. |
| A / R | Accountable first, responsible for the work in smaller capacity. |
| R / A | Responsible first, accountable to partner. Teach-to-fish role. |

## Provider columns

| Provider | Definition |
| --- | --- |
| KS ITS | Keysight IT, Infrastructure, Security, and Governance team. |
| KS Business | Keysight rule owners, FCNV operator leads, business sponsors, and steering committee. |
| THG Tech | The Hackett Group technical delivery team (Solution Architect, AI / ML Lead, AI / ML Engineer, Integration Engineer, Backend Engineer, Frontend Engineer, QA, Evaluation Engineer). |
| THG Business | The Hackett Group commercial and delivery management team (Project Manager, Program Manager, Account Manager). |
| CSP | Cloud Service Provider (AWS). Tenancy operation and platform incident response. |

## Role by provider

| Role | KS ITS | KS Business | THG Tech | THG Business | CSP |
| --- | --- | --- | --- | --- | --- |
| Product Owner (Functional Expert, Business Solution Lead) | C | A / R | I | R / A |  |
| Solution Architect | A | C | R | I | I |
| Data / Knowledge Engineer (KB owner) | A / R | C | R / A | I |  |
| Infra and Platform Engineering | A / R | I | R | I | C |
| AI Engineer | A / R | I | R / A | I |  |
| Prompt Engineer | A / R | C | R / A | C |  |
| Full Stack Engineer (HITL portal, KB authoring) | A / R | I | R / A | I |  |
| QA | A / R | C | R / A | C |  |
| UAT | I | A / R | C | C |  |
| Evaluation Engineer (accuracy, precision, recall, drift) | A / R | C | R / A | C |  |
| UI / UX Engineer | A / R | C | R / A | C |  |
| Analytics Engineer (Monitor module) | A / R | C | R / A | C |  |
| Business Analytics Engineer | C | A / R | C | R / A |  |
| Deployment | A / R | C | R / A | C | I |
| Hypercare | A / R | C | R / A | C | I |
| Data SME (defining and validating data) | R | A | I | C |  |
| AWS Cloud SME | R / A | I | C | I | A / R |
| Salesforce SME | R / A | C | C | I |  |
| Security | A / R | C | I | C | I |
| Privacy | A / R | C | I | C |  |
| Compliance | A / R | C | C | C |  |
| Legal Review | A / R | C | I | C |  |
| ServiceNow Programmer (Keysight-owned) | A / R | C | I | I |  |
| Program Manager | C | I | C | A / R | I |
| Use Case Project Manager | I | C | C | A / R | I |
| Scrum Master (weekly update call facilitator) | I | C | A / R | R / A |  |
| MDM | A / R | C | I | I |  |
| Data Governance | A / R | C | I | I |  |

Final named individuals per role are confirmed at MSA signature. Empty cells indicate no defined responsibility for that provider on that role; the role does not require input or notification from that provider as part of the standard engagement model.